## Slide 1
Workflow | Just-in-Time Rationalization | The process to rationalize workload to available resources in order to minimize multitasking, oversubscription, and ambiguity.
Tools to Simplify, Engage, and Learn | Ruthless Rationalization | The workflow that forces work to fit within the capability of the team by some combination of reducing the goal, increasing the resources, or selecting more valuable projects.
 | Kanban Board | Visual rationalization for irregular tasks arrived at by consensus between the knowledge staff and the internal customers.
 | Kamishibai Board | Visual rationalization for regular tasks arrived at by consensus between the knowledge staff and the internal customers.

## Slide 2
8:00 AM
9:00 AM
10:00 AM
11:00 AM
12:00 AM
Start work Kim needs today for print ad
Kim called
at noon—10 minutes arguing b/c work not
done yet
D iscord
Put out code with possible solution to John’s critical bug
I nferior Problem Solve
Miss critical requirement to link to regional ecomm
M ore is Better Thinking
Merix Inc. failed compliance test. Needs review immediately
H idden Errors
Phone call from John—critical bug
H idden Errors
Rich stops by desk for 15 minute status update on China web site
I nformation Friction

## Slide 3
I
N
I
M
D
nformation Friction
o-Win Contests
nferior Problem Solving
ore-is-Better Thinking
idden Errors
iscord
olution Blindness
nertia to Change
I
S
H
Conflict when one person needs work but it’s not another person’s priority
No single point of truth for tasks being worked on vs. what’s coming vs what won’t.
Applying effort for more tasks than can be done with no plan for success
Unwillingness to define success for fear that reducing work backlog will reduce performance
Demanding commitment for workload that is unrealistic.
No time set aside for diligently defining problems and testing counter measures
Keep working on projects once they are in queue. No systematic way to reprioritize.
Important tasks without resources can get lost in unrationalized work.

## Slide 4
Set Value goal
Estimate effort to achieve goal
Identify Set of Work
Rationalized to resources?
Go
Reduce goal
Increase value of
work
Ready?
Increase resources

## Slide 5
Task A
Task C
Task B
Task E
Task F
Task D
Task A
Priority 1
Task C
Priority 6
Task B
Priority 3
Task E
Priority 4
Task F
Priority 5
Task D
Priority 2
Step 1:
Unordered task list
Step 2:
Prioritize
Step 3:
Rationalize
Task A
Priority 1
Task C
Priority 6
Task B
Priority 3
Task E
Priority 4
Task F
Priority 5
Task D
Priority 2
Prioritize for Q1
Rationalize for Q1
Committed to in Q1
Not committed to
Have to do
Want
to do







## Slide 6
Pizza Oven
Measure
See the Pepperoni slices are nearly gone
2. Signal
Request pepperoni pizza from kitchen.
3. Produce
Prepare and bake pizza.
4. Fulfill
Take pizza to the buffet.
Pizza Prep Table
Downstream Flow
Pizza Buffet
Tomato
Pepperoni
Onion
Veggie
Sausage
Upstream Signal

## Slide 7
Next Up
3
3
3
Backlog
Downstream Flow
Upstream Signals
Stop
=>3
Customize Website for Red House team.
Run security check—EU, Mid East, Africa
Customize Website for Widgets, Inc.
Install compliance module 7RRL
Initial brochure design
Deploy password storage appl globally
Create global on-boarding template
In Progress
3
3
3
Hire brochure design consultant
Open Shared Dir. For Red House
Run security check--Asia
Confirm/Wait
Connect MRP to China team products
Standard-ize pricing module for Americas
Support 8k in SE Asia Office
Open port to connect to Widgets, Inc
Install compliance module 4A4S
Done
Specify displays for SE Asia office
Run security check--Americas
Select HD Printer for Berlin Office
Install Global Drivers for Conf. Rm Cameras
Stop
=>3
Pushing decisions creates waste.
Let the need for action pull the decision. Time between “decide” and “act” is lost opportunity to learn.

## Slide 9
Transform
Transact
Measure Performance
Rationalize Effort

## Slide 10
Done
(Keep 1-2 weeks)

## Slide 11
Review Project XYZZY
Card 102
Review Project XYZZY
Card 102
Front = White (Unreviewed)
Back = Gray (reviewed)
Text is same on both sides
(only the color is different)

## Slide 12
Project Review
Quarterly Kamishibai Board
30” (0.7 m)
60” (1.5 m)
Gray-side =
Project reviewed
Each card is
placed either white side showing (task undone) or…
Review project Regina
Card 99
White-side =
Project unreviewed
…gray side showing (task done)
Review Project XYZZY
Card 102

## Slide 13
Project Review
Quarterly Kamishibai Board
Project Review
Quarterly Kamishibai Board
Shown at beginning of the quarter
(no projects reviewed)
Shown in the middle of the quarter
(about half of the projects reviewed)
Shown near the end of the quarter
(all but two projects reviewed)
April 1
May 15
May 15
June 20
Project Review
Quarterly Kamishibai Board

## Slide 14
Review Project XYZZY
Card 102
Review Project XYZZY
Card 102
Step 1
Get two pads of different colored sticky notes
Step 2
Write every project name twice, once on each color sticky note
30” (0.7 m)
Project Review Kamishibai Board
Review Project XYZZY
Card 102
Not Done
Done
Legend
January
February
March
Review Project Run-a-Round
Card 92
Step 3
Use a poster board or any surface that sticky notes easily adhere to, print out a few labels to guide the team, and get started.
Last review:
20-Jan
Review Project Forkanork
Card 19
Review Project Regina
Card 99
Review Project Luce Sum
Card 9
Review Project Win-Some
Card 91
Review Project W. Abby
Card 22
Review Project Spree
Card 14
Review Project Wassle Pop
Card 7

## Slide 16
Ruthless rationalization removes ambiguity
The Kanban/Kamishibai is our SPoT for decisions on small workflows
      There will be one way to prioritize our small projects
internal customers prioritize
we’ll maximize value
our dashboard
our goals
We’ll prioritize as a team so we’ll stay aligned
We will deliver on time almost every time
We will take on only what we can do well.
Our delivery and quality will delight customers